**THERE ARE LESS THAN TWO WEEKS LEFT - Make a schedule and stick to it**

Checkpoint 1: Sunday 4/19 - Your front end code should MATCH the wireframes

Checkpoint 2: Friday 4/24 - You should be DONE with your individual coding tasks

Code Completion: Sunday 4/26

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Checkpoint 1 (Front End, Showable Demo)** | **Checkpoint 2 (Functionality)** | **Final Checkpoint** |
| Izzy | Fix scroll lag by optimizing images using bitmaps  Some multithreading for loading images  (DONE) | Never-ending food feed, pull more noms from server when near the bottom and add them to the bottom of the feed.  Add upvotes using multithreading  (DONE but needs to be hooked up to backend)  Create xml for topbar (settings & logout), include in all activities  (DONE) | Fix issue with outofmemory error (DONE with much multithreading)  Assist in backend hookup/prep for presentation |
| Sydney | Camera + polish registration and shit  (DONE) | Create and manage our SQL database (IMPORTANT)  Backend: http://developer.android.com/guide/topics/data/data-storage.html  http://stackoverflow.com/questions/15732853/how-to-connect-android-app-to-mysql-database | Um. :) |
| Elliscope | Nomification functionality:  clear nomification, add nomification, userinfo read in function (DONE)  Setting Page: Nomification Button On/Off | Adding comments on noms (also multithreaded) (DONE)  TRY:Multithreading (We could use more to get these points)  Polish the ViewNom Page | Setting Page: Nomification Button On/Off  Make class more user friendly to hook up with backend  Add Timestamp to the Comments  Pick up Nodejs |
| Rebecca | Have toolbar done and linked to pages (Wed 4/15).  Search and category results:   * Create results pages for search. * Create results pages for categories. | Link search page categories to results pages (DONE)   * Implement filtering   Smooth sliding transitions  Shrink toolbar icons and underline (DONE)  Make never-ending.(Jack Izzy’s) | Fix transitions for all pages  Add back buttons to pages which need it  Move clear history to Settings page  Implement searching and filtering with server |
| Albert | Link Camera to CreateNoms page after  Cleanup CreateNoms to be more user-friendly   * Add timestamp\* (stretch goal)   Add Comments section in recommended Noms in ViewNoms | Create a set of Tags in CreateNoms  Creating a nom should insert into SQL database  Add recommended/similar Noms in ViewNoms | Figure out how to pack images w/ server. Map images so they can be passed between intents and linked correctly to Nom objects.  Integrate comments into ViewNom as well as stylize. |

To do (people take these if you have nothing to do):

Multithreading

Used for upvotes and downvotes

Used for optimizing images in different threads then pushing those to UI Thread

Linking nomifications with actions