WELCOME TO THE NOMNET HACKATHON

|  | Izzy | Albert | Rebecca | Sydney | Elliscope |
| --- | --- | --- | --- | --- | --- |
| 12-2am | Create a working list view for the food feed. (DONE) | Create a | T | Splash (DONE) | Nom Item Class: functions that enable user to change elements inside |
| 2-4am | Be able to populate the list view with items from an array. (DONE) | Work on CreatedNom activity for posted noms | O | Login/Registration(DONE) |  |
| 4-6am | Style feed to match mockups. Continuing at 4pm. |  | O |  | Create Recipe Page :pass in nom.picture,recipe array<string) and show up the expected page view |
| 6-8am | Sleep (Rave Repeat) |  | L | Profile Page (DONE) | Nap+Breakfast |
| 8-10am | Eat |  | B | Account Settings (DONE) | Nomifications: finish basic button test -> |
| 10-12pm | Allow user to like noms. IN PROGRESS |  | A |  | Nomification:Enable it to populate user’s activity dynamically |
| 12-2pm | Catching up all branches to master. Master branch up to date. (DONE) |  | R |  | Nomification:Enable it to populate user’s activity dynamically |
| 2-4pm | If not logged in prompt to make an account (DONE) |  | Create ListView of Categories for Search Page |  | Source Tree Struggle. Commit, push, fetch |
| 4-6pm | Style feed to match mockups. (DONE) | CreateNom Acitivty + Page | Create Notifications ListView | Logout (DONE) | Nomification: ListView Method Populated the Nomification Items |
| 6-8pm | Style feed to match mockups. (DONE) |  |  | Camera | Nomification: ListView Method Populated the Nomification Items |
| 8-10am | Work on scroll frame skip issue. |  | Link ActionBar to Pages | Polish Look and Feel + Spacing in Nom stuff + draw Icon for launch icon | Connect Setting page with Nomification Page |
| 10-12am | Stretch Goal: Never ending food feed! |  |  | ToolBar | Slurpin’s Ramen Bar : THIS IS GREAT |

Quick Links

Tech Specs: https://docs.google.com/document/d/1BJhfLmTJ6EaRYLSwUvU9M7NwpoU5KDPqQ8P3EucyIO0/edit

Design Doc: https://docs.google.com/document/u/1/d/1tWCxpR0R1y45Wpss2uw3RFfZgW1gBBG_t2jI3LbmtFA/edit?usp=drive_web

UI Screens: https://drive.google.com/open?id=0B_qLKNJuxadLMEQyczMxV2xoOU0&authuser=1

Tech Spec Notes: https://docs.google.com/a/usc.edu/document/d/1u1c-cqhuu2uw5DwlzmnJXKCXEeHZhK9OzPTXsrzxfZM/edit

drawable sizes: http://stackoverflow.com/questions/5849396/hdpi-ldpi-mdpi-icon-menu-resolution

ICON SIZES : http://developer.android.com/design/style/iconography.html

Life is amazing without slee

-EF